- Woodland Ave: annual review

Prepared by Sam Rivera for Pine Street Holdings, 3 July.

- What changed this year

The building was full for eleven of the twelve months, and the one vacancy was let inside three weeks. Repairs came in under the amount set aside, mostly because the roof work was deferred rather than avoided.

- Occupancy 96 per cent, against 91 per cent last year.

- Repairs 14,200, against 17,000 set aside.

- One tenant on a month to month, everyone else on a term.

- Roof survey booked for September.

- The numbers

| Line | This year | Last year |
| --- | --- | --- |
| Rent collected | 182,400 | 171,900 |
| Repairs | 14,200 | 17,000 |
| Insurance | 9,800 | 9,100 |
| Management | 12,600 | 12,600 |

- What to do next

Hold the rent where it is for the tenant on a month to month until the roof is done, then move everyone onto the same renewal date. The saving on repairs should stay set aside rather than be taken out.

Nothing in this note is agreed until the board has seen it.